# DebateSphere

Project Title: DebateSphere – The AI-Powered Critical Thinking Incubator

Project Start Date: 25 August 2025

Current Date: 30 October 2025

Sprint Range Covered: Sprint 0 → Sprint 2

## Student Developers

| Name | Email | Role / Responsibility |
| --- | --- | --- |
| Jatin Meena | 23b1519@iitb.ac.in | Project Manager & UI/UX Lead – Wireframes, Testing, Coordination |
| Nitesh Singh | 22b0919@iitb.ac.in | Backend Lead – Authentication, Database, Real-Time Socket.IO |
| Aditya Singh | 23b1524@iitb.ac.in | Backend Developer – AI Integration, Analytics, API Development |
| Kanishk Sharma | 22b1049@iitb.ac.in | Frontend Lead – Debate Arena, Argument Mapper, Dashboard |
| Arth Agarwal | 23b1507@iitb.ac.in | AI & DevOps Engineer – OpenAI Integration, Prompt Engineering, Deployment |

| S.No. | Task Category | Task Description | Assigned To | Spri nt | Planned Completion Date | Status | Remarks / Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Project Setup | Initialize GitHub repo, setup MERN structure, install dependencies | Nitesh Singh | Sprint 0 | 30 Aug 2025 | Done | Repo initialized and dependencies installed |
| 2 | Database Setup | Setup MongoDB Atlas cluster and define schemas (users, debates, arguments) | Nitesh Singh | Sprint 0 | 2 Sept 2025 | Done | Database connected successfully |
| 3 | Backend - Auth System | Implement registration/login using JWT & bcrypt | Nitesh Singh | Sprint 0 | 5 Sept 2025 | Done | Auth flow functional |
| 4 | Frontend Setup | Create base React app and routing (Home, Login, Signup) | Kanishk Sharma | Sprint 0 | 7 Sept 2025 | Done | Routing functional |
| 5 | UI/UX Design | Design wireframes for Debate Arena, Dashboard, Argument Mapper | Jatin Meena | Sprint 0 | 8 Sept 2025 | Done | Figma design finalized |
| 6 | Real-Time Layer | Integrate Socket.IO for live debate messaging | Arth | Sprint 1 | 15 Sept 2025 | Done | Ai-user chat functional |
| 7 | Debate Arena UI | Build two-pane debate interface and connect to sockets | Kanishk Sharma | Sprint 1 | 18 Sept 2025 | Done | Real-time debate UI working |
| 8 | AI Backend Integratio | Develop /analyze-argument | Arth | Sprint 2 | 5 Oct 2025 | Done | Prompt tuning ongoing |
| 9 | Frontend - AI Feedback Panel | Add 'Coach Me' button and feedback sidebar for fallacy detection | Aditya singh | Sprint 2 | 7 Oct 2025 | Done | Backend linked, UI refinement ongoing |
| 10 | Argument Mapping Tool | Create visual tree for pro/con arguments | Kanishk Sharma | Sprint 2 | 12 Oct 2025 | Done | Using React Flow under implementation |
| 11 | Analytics & Performance Dashboard | Implement user stats: fallacies committed, debates joined | Aditya Singh | Sprint 2 | 15 Oct 2025 | Done | Backend data endpoints ready |
| 12 | Testing & Validation | Conduct unit and integration tests for backend + frontend | Jatin Meena | Sprint 2 | 18 Oct 2025 | Done | Auth & socket tested |

13       Final app        finalizing the app      All             final       30 Oct            Done        App is ready